This template can be used to identify your stakeholders and their perceptions.  Some examples are given below:

| Stakeholder | Stake in the Project | Potential Impact on Project | Expectations of the Stakeholder | Perceived attitudes and/or risks | Stakeholder Management Strategy | Responsibility |
| --- | --- | --- | --- | --- | --- | --- |
| College Registrar | Policy and process owner who determines institutional administrative policy and procedures. | High | Experienced staff to be involved in user group and user acceptance testing. Commitment to implementing change. | Lack of clarity about preferred approach. Views project team as too technically oriented. | Involvement in Project Steering Board. Regular update meeting with project leader. | Project Manager |
| Heads of School | Manages School Admin staff who will operate the new system at local level and academic staff who will indirectly input and directly extract data. | Medium | Commitment to implementing change. | Lack of interest in project. | Involvement in briefing sessions at quarterly School meetings. | Registrar and Project Sponsor |
| Admin Staff | Will operate new system. | Very High | Contribute to system and process design and testing. | Concern about increased workload. Worried about what training they will receive. | Involvement in user groups. | Project Team |